## Slide 1
Your initial call to Artisan Renovations or you Request a Bid online
Artisan Renovations (AR) responds to your request and schedules a site visit
AR site visit, initial consultation and measurements
AR provides initial estimate for labor, material and any design/drawing fees
Project requires architectural plans/design drawings?
Customer approves bid and signs-off on drawings (if included)
AR produces architectural quality drawings
Build contract signed between customer and AR
Permits obtained (if necessary)
Customer requires revisions or changes to design/plans?
AR creates Change Order and revises Estimate and Build Contract
AR completes drawing revisions (if requested)
Demolition of existing (if necessary) and new construction
Project delivered to site (if built offsite) and installed/finished as per design
Project completed and signed off by customer
Final payment (from Build contract) is received by AR Photos taken if customer wishes to be featured on AR website.
CUSTOM DESIGN/BUILD PROCESS BASED ON BUDGET AND PROJECT REQUIREMENTS
PHASE I: Design Development
PHASE II: Construction
Yes
No
Yes